## Slide 1: Feature |
Area
Sprint
Priority
Assignee
Acceptance Criteria
Dependencies
Story Points
# Stories

## Slide 2: Story |
Area
Sprint
Story Points
Assignee
Acceptance Criteria
Dependencies
Feature Link
Priority

## Slide 3: Feature |
CAR-345 [FEATURE-Customer Connect] Customer Connect MVP definition
Define with VMM the MVP scope.
Andrew Morrow
VCS/GTES Team
Sprint 32
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
80.0
# Stories
2

## Slide 4: Story |
CM-598 [Customer Connect] Customer Connect MVP definition for FCH
Define the MVP scope and the integration with the VMM
Marc Simon
FCH Team
Sprint 31
40.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-345 [FEATURE-Customer Connect] Customer Connect MVP definition
Feature Link
3 - Moderate
Priority

## Slide 5: Story |
CM-597 [Customer Connect] Customer Connect MVP definition for VCS
Define the MVP scope and integration points with VMM
Andrew Morrow
VCS/GTES Team
Sprint 31
40.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-345 [FEATURE-Customer Connect] Customer Connect MVP definition
Feature Link
3 - Moderate
Priority

## Slide 6: Feature |
CAR-331 [FEATURE-Cloud Numbers]: VMH resources blocked for Cloud Number project in PI6
None
Anirudh Sharma
VCS/GTES Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 7: Feature |
CAR-329 [FEATURE-Customer Connect] On-boarding of the new trial customer
all the processes related to the customer on-boarding are identified and documented. Benefits It will ensure seamless on-boarding of the new customer for this API
Jordan Nigrelli
SVR Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 8: Feature |
CAR-328 [Feature-PlatMgmt] Documentation Management PI6
A bucket to capture documentation changes that are needed. This includes documentation enhancements during the Product Life-cycle for continuous improvement.
Andrew Morrow
VCS/GTES Team
N/A
2 - High
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
27.0
# Stories
2

## Slide 9: Story |
CM-541 HLD Update : PI5
None
Sumera Khalandar
VCS/GTES Team
24.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-328 [Feature-PlatMgmt] Documentation Management PI6
Feature Link
3 - Moderate
Priority

## Slide 10: Story |
CM-25 PI5 [F.CAR-90.AC?.VCS/GTES.SP30] GTES [PI2] Write the "VMH Service Description" document
Write the "VMH Service Description" document (was formally identified as Requirement 763 of the P2A Billing (R.5) project). Needs refining
Stuart Albrighton
VCS/GTES Team
Sprint 30
3.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-328 [Feature-PlatMgmt] Documentation Management PI6
Feature Link
4 - Low
Priority

## Slide 11: Feature |
CAR-324 [FEATURE-New AI FIREWALL] AI Firewall Training
Report on the KPIs to be made available by Syniverse to Vodafone *Benefits* This ensures data availability that is reflective of the AI-based Firewall KPIs which can be used for assessment, improvement, business intelligence and business decision.
Jordan Nigrelli
SVR Team
N/A
4 - Low
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 12: Feature |
CAR-323 [FEATURE-New AI FIREWALL] Access to AI-firewall GUI or via mysyniverse portal
AI-firewall GUI is accessible to VF Firewall manager and to other test users named by Vodafone. *Benefits* VF firewall manager can evaluate to what extent and how the GUI helps in identifying new blocking requests.
Jordan Nigrelli
SVR Team
N/A
4 - Low
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 13: Feature |
CAR-322 [FEATURE-New AI FIREWALL] A2P Classification
AI-based firewall identifies A2P messages 99.99% or more correctly. Benefits We can reliably identify A2P messages sent or terminated by a P2P route with mutual forgiveness.
Jordan Nigrelli
SVR Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 14: Feature |
CAR-321 [FEATURE-New AI FIREWALL] P2P Classification
AI-based firewall identifies P2P messages 99.99% or more correctly. Benefits We can reliably identify P2P messages sent or terminate by a cheaper A2P route.
Jordan Nigrelli
SVR Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 15: Feature |
CAR-311 [FEATURE-Customer Connect] Billing and Invoicing
{color:#000000}One VMM invoice is generated for all VGE customers that is separate from the existing invoice to VGEL for IoT{color} {color:#000000}The VMM invoice breaks out the charges for every VGE customer{color} {color:#000000}The VMM invoice in the FCH Portal includes a CSV file that can be filtered per VGE customer{color} {color:#000000}Intercompany charging is used between {color}{color:#000000}VCS (GBM5) and VGEL (Vodafone Global Enterprise Ltd., GBF6){color} {color:#000000}GBF6 is setup as client in FCH, such that FCH can post revenue and costs in GBF6 similar to an Opco.{color} {color:#000000}The HLD specifies how traffic volume and rates are exchanged between Syniverse and FCH, e.g. if source/destination hub have to be set in a specific way{color} {color:#000000}VCS and VGE Finance have agreed, documented and shared the applicable finance accounting guidelines{color} (Note: should become story for Finance, not FCH)
Marc Simon
FCH Team
CAR-309
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 16: Feature |
CAR-310 [FEATURE-Customer Connect] Solution Capability
Specifications of the solution capacity and resilience
Jordan Nigrelli
SVR Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 17: Feature |
CAR-309 [FEATURE-Customer Connect] Customer Connect API Specification
Customer connect API related specifications. 1. Provide an API that supports MO and MT use cases. *Benefits*: VCS customers can receive SMS generated from devices via the API and send SMS to devices via the API to implement customer specific use cases. 2. Return MCC/MNC of any device sending an MO SMS For every SMS sent from a device to an VCS customer using this API, it shall be possible to return the MCC/MNC of this device in the API. Mobile number portability resolution must be ensured. This functionality shall be configurable on a per customer basis. *Benefits* The MCC/MNC can be returned to VCS customer, if supported by the API. This will enable application owner learns about the network operator serving the device. 3. Return MCC/MNC of destination in return Delivery Report. For every SMS sent from a VCS customer using this API, it shall be possible to return the MCC/MNC of destination in the API. Mobile number portability resolution must be preserved. This functionality shall be configurable on a per customer basis. When enabled, it will return MCC/MNC of destination in the delivery report returned to the VCS customer. This is equivalent feature to ‘OC compliance’ on SMPP/SS7 (in SMPP it returns MCC/MNC in source/dest_subaddress). *Benefits* The MCC/MNC can be returned to VCS customer, if supported by the API. This will enable application owner learns about the network operator serving the device.
Jordan Nigrelli
SVR Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 18: Feature |
CAR-308 [FEATURE-Customer Connect] Customer On-boarding for API
all the processes related to the customer on-boarding are identified and documented. Benefits It will ensure seamless on-boarding of the new customer for this API
Andrew Morrow
VCS/GTES Team
CAR-329
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 19: Feature |
CAR-306 PI6 [FEATURE-PlatMgmt] Review VMH Processes
| ** *Feature Description (Part 1):* *Review VMH Processes* ** *For* VCS solution consultants, VCS firewall managers, VCS commercials, VCS Sales, product management, VBTS, service designer *who* need to optimise the existing VMH operating model *the* Review of VMH Processes *is a*n activity to analyse all existing VMH processes, interfaces, activities, and documents with the objective to identify areas of improvement *that* enables VCS to identify 1. potential different ways of working that reduce complexity, improve customer experience 2. fine tuning of commercial models that reduce complexity and increase margin *unlike* continuing and fine tuning the existing operating model | |*Business Outcome Statements (Part 1):* BOH 1: Number of customer specific routes to any destination is minimized, to reduce efforts in the commercial team, in provision team, and reduce billing complexities BOH 2: A new rule is documented and agreed in VCS when to charge on delivered or submitted with an objective to reduce controls on submitted/delivered ratios (e.g. routes outside Europe, or outside VF markets are offered on a submitted basis) BOH 3: Impact of taking routing decisions within Tomia is well understood BOH 4: VCS understands its limitations to implement A-Z reach |*Leading Indicators (KPIs) (Part 1):* N/A | |*Epic Minimum Viable Product (MVP) Capabilities (Part 2):* · Recommendations on how to work more efficiently within VMH team within VCS · Recommendations on how to optimize and simplify the commercial offering · Recommendations how to achieve a higher rate of first time correct submissions from Syniverse to FCH · Identification of areas that require better or new tool support to reduce manual effort and/or reduce interface problems between teams. ** |*Additional Potential Capabilities (Part 2):* · Suggestions how to change VMH organization or redefine role profiles|
Andrew Morrow
VCS/GTES Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 20: Feature |
CAR-305 [FEATURE-Identity Billing Automation] FCH support for all VIH products and types of charging
All products under VIH are covered by FCH billing and invoicing and all types of charging is supported by FCH. *Benefits* This ensures that no VIH products and types of charging are left out of scope for FCH.
Marc Simon
FCH Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
168.0
# Stories
10

## Slide 21: Story |
CM-579 [F305.AC1-9.FCH.SP32]Create new frontends for VIH specific reporting
None
Tobias Strohmeyer
FCH Team
Sprint 32
16.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-305 [FEATURE-Identity Billing Automation] FCH support for all VIH products and types of charging
Feature Link
3 - Moderate
Priority

## Slide 22: Story |
CM-578 [F305.AC1-9.FCH.SP32]Create new frontends for VIH specific raw data
None
Tobias Strohmeyer
FCH Team
Sprint 32
16.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-305 [FEATURE-Identity Billing Automation] FCH support for all VIH products and types of charging
Feature Link
3 - Moderate
Priority

## Slide 23: Story |
CM-575 [F305.AC1-9.FCH.SP33]Implement billing logic Phase 2 (optimizer, unlimited)
None
Tobias Strohmeyer
FCH Team
Sprint 34
40.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-305 [FEATURE-Identity Billing Automation] FCH support for all VIH products and types of charging
Feature Link
3 - Moderate
Priority

## Slide 24: Story |
CM-572 [F305.AC1-9.FCH.SP32]Implement billing logic Phase 1 (casual, bundles)
None
Tobias Strohmeyer
FCH Team
Sprint 32
40.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-305 [FEATURE-Identity Billing Automation] FCH support for all VIH products and types of charging
Feature Link
3 - Moderate
Priority

## Slide 25: Story |
CM-568 [F305.AC1-9.FCH.SP31]Adapt new VIH application (Navigation, Meta data, …)
None
Tobias Strohmeyer
FCH Team
Sprint 31
8.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-305 [FEATURE-Identity Billing Automation] FCH support for all VIH products and types of charging
Feature Link
3 - Moderate
Priority

## Slide 26: Story |
CM-567 [F305.AC1-9.FCH.SP31]Clone of VMH application for VIH
None
Tobias Strohmeyer
FCH Team
Sprint 31
8.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-305 [FEATURE-Identity Billing Automation] FCH support for all VIH products and types of charging
Feature Link
3 - Moderate
Priority

## Slide 27: Story |
CM-566 [F305.AC1-9.FCH.SP31]Create the VIH specific data structure (tables)
None
Tobias Strohmeyer
FCH Team
Sprint 31
16.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-305 [FEATURE-Identity Billing Automation] FCH support for all VIH products and types of charging
Feature Link
3 - Moderate
Priority

## Slide 28: Story |
CM-565 [F305.AC1-9.FCH.SP31]Cleanup VIH schema
None
Tobias Strohmeyer
FCH Team
Sprint 31
8.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-305 [FEATURE-Identity Billing Automation] FCH support for all VIH products and types of charging
Feature Link
3 - Moderate
Priority

## Slide 29: Story |
CM-564 [F305.AC1-9.FCH.SP31]Transfer database objects and metadata from VMH to VIH Schema
None
Tobias Strohmeyer
FCH Team
Sprint 31
8.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-305 [FEATURE-Identity Billing Automation] FCH support for all VIH products and types of charging
Feature Link
3 - Moderate
Priority

## Slide 30: Story |
CM-563 [F305.AC1-9.FCH.SP31]Create new Database Schema for VIH
None
Tobias Strohmeyer
FCH Team
Sprint 31
8.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-305 [FEATURE-Identity Billing Automation] FCH support for all VIH products and types of charging
Feature Link
3 - Moderate
Priority

## Slide 31: Feature |
CAR-304 [FEATURE-Identity Billing Automation] Reporting of Vodafone Identity Hub financials in FCH Portal
Financial information on VIH is accessible in the VIH Portal to enable VCS, VCS Finance, and FinOps to report on financial performance, manage bad debt and credits, optimise margin, and to report financial performance on a per Opco basis. *Benefits* FCH Portal is well established, using the Portal reduces manual intervention. FCH makes the different reports available on a central location, the FCH portal and the users can access the reports as per their respective accesses.
Marc Simon
FCH Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
64.0
# Stories
4

## Slide 32: Story |
CM-581 [F304.AC2.FCH.SP34]Exclude VIH from VMH reporting
None
Tobias Strohmeyer
FCH Team
Sprint 34
8.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-304 [FEATURE-Identity Billing Automation] Reporting of Vodafone Identity Hub financials in FCH Portal
Feature Link
3 - Moderate
Priority

## Slide 33: Story |
CM-580 [F304.AC1.FCH.SP34]Adapt all required reports for VIH data (VIH Billing Report, VIH Revenue and margin per OpCo, VIH Aged debt report per OpCo (lower priority))
None
Tobias Strohmeyer
FCH Team
Sprint 34
32.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-304 [FEATURE-Identity Billing Automation] Reporting of Vodafone Identity Hub financials in FCH Portal
Feature Link
3 - Moderate
Priority

## Slide 34: Story |
CM-577 [F304.AC1.FCH.SP33]Adapt configuration of FCH Portal for VIH
None
Tobias Strohmeyer
FCH Team
Sprint 33
8.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-304 [FEATURE-Identity Billing Automation] Reporting of Vodafone Identity Hub financials in FCH Portal
Feature Link
3 - Moderate
Priority

## Slide 35: Story |
CM-576 [F304.AC2.FCH.SP33]Connectivity between new application and portal
None
Tobias Strohmeyer
FCH Team
Sprint 33
16.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-304 [FEATURE-Identity Billing Automation] Reporting of Vodafone Identity Hub financials in FCH Portal
Feature Link
3 - Moderate
Priority

## Slide 36: Feature |
CAR-303 [FEATURE-Identity Billing Automation] Interface between FCH and IDGW
Exchange of usage data between ID-GW and FCH is fully automated on a daily basis *Benefits* Automatic data exchange minimises manual intervention. Daily exchange of data enables ID-GW and FCH to identify inconsistencies on a daily basis, e.g. as consequence of changes Daily exchange of data enables FCH to produce daily credit reports
Marc Simon
FCH Team
CAR-304 CAR-302
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
96.0
# Stories
3

## Slide 37: Story |
CM-571 [F303.AC1-5.FCH.SP33]Check usage files of data completeness
None
Tobias Strohmeyer
FCH Team
Sprint 33
16.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-303 [FEATURE-Identity Billing Automation] Interface between FCH and IDGW
Feature Link
3 - Moderate
Priority

## Slide 38: Story |
CM-570 [F303.AC1-5.FCH.SP33]Create a monitoring of the daily file import
None
Tobias Strohmeyer
FCH Team
Sprint 33
40.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-303 [FEATURE-Identity Billing Automation] Interface between FCH and IDGW
Feature Link
3 - Moderate
Priority

## Slide 39: Story |
CM-569 [F303.AC1.FCH.SP31]Create new import configurations and validations (Usage, VIH rate card, Order activation)
None
Tobias Strohmeyer
FCH Team
Sprint 31
40.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-303 [FEATURE-Identity Billing Automation] Interface between FCH and IDGW
Feature Link
3 - Moderate
Priority

## Slide 40: Feature |
CAR-302 [FEATURE-Identity Billing Automation] Reuse the Vodafone Identity Hub invoice
Automated billing shall reuse the invoice layout, structure and billing line items as defined for manual billing for the Vodafone identity hub service. These invoices to customers will be generated automatically. Invoices from Opcos to VCS will be generated at the same time using similar layout *Benefits* A well-defined standardised invoice will ensure its usability by the existing FCH systems and a good comprehensibility by the various VCS teams and the customer.
Marc Simon
FCH Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
32.0
# Stories
3

## Slide 41: Story |
CM-594 [F302.AC3.FCH.SP32]Create Invoice Scenario LM to VCS
None
Tobias Strohmeyer
FCH Team
Sprint 32
8.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-302 [FEATURE-Identity Billing Automation] Reuse the Vodafone Identity Hub invoice
Feature Link
3 - Moderate
Priority

## Slide 42: Story |
CM-574 [F302.AC1.FCH.SP32]Create new invoices templates for VIH
None
Tobias Strohmeyer
FCH Team
Sprint 32
8.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-302 [FEATURE-Identity Billing Automation] Reuse the Vodafone Identity Hub invoice
Feature Link
3 - Moderate
Priority

## Slide 43: Story |
CM-573 [F302.AC3.FCH.SP32]Create invoice scenario VCS to 3rd Party
None
Tobias Strohmeyer
FCH Team
Sprint 32
16.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-302 [FEATURE-Identity Billing Automation] Reuse the Vodafone Identity Hub invoice
Feature Link
3 - Moderate
Priority

## Slide 44: Feature |
CAR-301 [FEATURE-MATURE RBM] : NMT enhancements for RBM, For any number that is allocated to a Brand to be used as Sender_ID for fallback SMS
NMT shall capture the enterprise related information for RCS, which is a manually mapped to the brand related information which will be maintained in the RCS portal
Anirudh Sharma
VSSI Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 45: Feature |
CAR-300 [FEATURE-MATURE RBM] VCS operating model for Service Assurance
Service Assurance for RBM: Operating Model, SLA (response time) and information shared with the customer during the incident and proactively are specified.
Andrew Morrow
VCS/GTES Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 46: Feature |
CAR-299 [FEATURE-MATURE RBM] VCS operating model for service fulfillment
Service Fulfillment for RBM: Operating model for providing the service is concluded along with the various tools, processes and SLAs.
Andrew Morrow
VCS/GTES Team
CAR-300
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 47: Feature |
CAR-297 [FEATURE-MATURE RBM] Improved Explore Experience and data availability for Account Managers and Solution consultants
to equip Account managers and the solution consultants with more data. Benefits It will enable Account managers and solution consultants to provide more insight about the product and the service to the customer in-turn building the customer confidence in the product.
Andrew Morrow
VCS/GTES Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 48: Feature |
CAR-292 [FEATURE- RBM Event based Charging] Reporting of RBM financials in FCH Portal
Specifies the various reports FCH provides on the FCH portal after invoice generation
Marc Simon
FCH Team
CAR-293
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
16.0
# Stories
1

## Slide 49: Story |
CM-592 [F292.AC2.FCH.SP35]Adapt all required reports for RBM data (Billing Report, Revenue and margin per OpCo, Aged debt report per OpCo (lower priority))
None
Tobias Strohmeyer
FCH Team
Sprint 35
16.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-292 [FEATURE- RBM Event based Charging] Reporting of RBM financials in FCH Portal
Feature Link
3 - Moderate
Priority

## Slide 50: Feature |
CAR-291 [FEATURE- RBM Event based Charging] Invoicing and billing for RBM
Invocie layouts and other details are concluded and money collection from the customer
Marc Simon
FCH Team
CAR-292
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
8.0
# Stories
1

## Slide 51: Story |
CM-591 [F291.AC1.FCH.SP35]Create new invoices templates for RBM
None
Tobias Strohmeyer
FCH Team
Sprint 35
8.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-291 [FEATURE- RBM Event based Charging] Invoicing and billing for RBM
Feature Link
3 - Moderate
Priority

## Slide 52: Feature |
CAR-290 [FEATURE- RBM Event based Charging] Defining and sharing of RBM Usage reports
Defines the specifications of the usage report shared by the RCS platform to FCH Benefits ensures processes and LWIs establishment for sharing the usage based information for automation of billing
Marc Simon
FCH Team
CAR-291
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
1

## Slide 53: Story |
CM-596 [F290.AC1-6.FCH.SP33]Arrange RBM Usage File Transfer
None
FCH Team
Sprint 33
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-290 [FEATURE- RBM Event based Charging] Defining and sharing of RBM Usage reports
Feature Link
3 - Moderate
Priority

## Slide 54: Feature |
CAR-289 [FEATURE- RBM Event based Charging] Rating and charging for RBM
Specifications for rate card and the charging model with the impacted teams.
Marc Simon
FCH Team
CAR-290
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
144.0
# Stories
8

## Slide 55: Story |
CM-593 [F289.AC4.FCH.SP35]Adapt configuration of FCH Portal for RBM
None
Tobias Strohmeyer
FCH Team
Sprint 35
8.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-289 [FEATURE- RBM Event based Charging] Rating and charging for RBM
Feature Link
3 - Moderate
Priority

## Slide 56: Story |
CM-590 [F289.AC5.FCH.SP35]Create invoice scenario VCS to 3rd Party (RBM)
None
Tobias Strohmeyer
FCH Team
Sprint 35
16.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-289 [FEATURE- RBM Event based Charging] Rating and charging for RBM
Feature Link
3 - Moderate
Priority

## Slide 57: Story |
CM-589 [F289.AC5.FCH.SP35]Implement RBM billing logic
None
Tobias Strohmeyer
FCH Team
Sprint 35
40.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-289 [FEATURE- RBM Event based Charging] Rating and charging for RBM
Feature Link
3 - Moderate
Priority

## Slide 58: Story |
CM-588 [F289.AC5.FCH.SP35]Check usage files of data completeness
None
Tobias Strohmeyer
FCH Team
Sprint 35
8.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-289 [FEATURE- RBM Event based Charging] Rating and charging for RBM
Feature Link
3 - Moderate
Priority

## Slide 59: Story |
CM-586 [F289.AC5.FCH.SP35]Create a monitoring of the daily file import
None
Tobias Strohmeyer
FCH Team
Sprint 35
16.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-289 [FEATURE- RBM Event based Charging] Rating and charging for RBM
Feature Link
3 - Moderate
Priority

## Slide 60: Story |
CM-585 [F289.AC5.FCH.SP34]Create new frontends for RBM specific raw data
None
Tobias Strohmeyer
FCH Team
Sprint 34
16.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-289 [FEATURE- RBM Event based Charging] Rating and charging for RBM
Feature Link
3 - Moderate
Priority

## Slide 61: Story |
CM-583 [F289.AC1.FCH.SP34]Create new import configurations and validations (Usage, RBM rate card)
None
Tobias Strohmeyer
FCH Team
Sprint 34
24.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-289 [FEATURE- RBM Event based Charging] Rating and charging for RBM
Feature Link
3 - Moderate
Priority

## Slide 62: Story |
CM-582 [F289.AC5.FCH.SP33]Create the RBM specific data structure (tables)
None
Tobias Strohmeyer
FCH Team
Sprint 33
16.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-289 [FEATURE- RBM Event based Charging] Rating and charging for RBM
Feature Link
3 - Moderate
Priority

## Slide 63: Feature |
CAR-288 [FEATURE- RBM Event based Charging] Accounting guidelines for RBM
Financial accounting guidelines and GL accounts specified for RBM
Marc Simon
FCH Team
CAR-289
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
4.0
# Stories
1

## Slide 64: Story |
CM-595 [F288.AC1-2.FCH.SP35]Accounting guidelines for RBM
None
Marc Simon
FCH Team
Sprint 35
4.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-288 [FEATURE- RBM Event based Charging] Accounting guidelines for RBM
Feature Link
3 - Moderate
Priority

## Slide 65: Feature |
CAR-284 [FEATURE-CLOUD NUMBERS ENHANCEMENT] Accessing the Enterprise related information on NMT
Enhancing NMT so that the Enterprise related information can be access on GUI and through downloadable reports. *Benefits* This makes users aware of the Enterprise related information which is maintained on the NMT
Anirudh Sharma
VSSI Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 66: Feature |
CAR-283 [FEATURE-CLOUD NUMBERS ENHANCEMENT] Capturing Enterprise related information on NMT [STATIC]
Enhancing NMT so that Enterprise related information on each number can be captured. ** *Benefits* ** This gives Vodafone end to end visibility for a number used and is also a regulatory requirement for many OpCos.
Anirudh Sharma
VSSI Team
CAR-284
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 67: Feature |
CAR-237 [Feature-PlatMgmt] BAU Minor Platform Updates- PI6
A bucket to capture minor updates/tasks that are needed on the VMH Platform
Andrew Morrow
VCS/GTES Team
N/A
2 - High
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
17.0
# Stories
10

## Slide 68: Story |
CM-535 VMH Tech Security assessment for PI5 scope
None
Jordan Nigrelli
SVR Team
CM-494
Sprint 29
5.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-237 [Feature-PlatMgmt] BAU Minor Platform Updates- PI6
Feature Link
3 - Moderate
Priority

## Slide 69: Story |
CM-532 STRETCH [F71..VCS.SP29] Test and Sign off for the rating table (P2P)
Test and Sig off of CM-264
Randeep Singh Rajpoot
VCS/GTES Team
CM-306 CM-558
Sprint 30
2.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-237 [Feature-PlatMgmt] BAU Minor Platform Updates- PI6
Feature Link
3 - Moderate
Priority

## Slide 70: Story |
CM-514 PI5 End Dating Rates – A2P and P2P
Rating table requirements for A2P to be prioritized over P2P. * Proposal is to run an one-off audit to end-date all the old rates. There are no other requirements for End Dating unless there is a simpler way for Syniverse to automatically end date all the rates that do not have "*¨ in the Destination Hub column. * If this requires a development though, then an excel file with A2P rates to be ended will be prepared and sent by VCS commercial to Syniverse for implementation. This will only be done AFTER Syniverse confirms that the A2P changes requested for FCH Rates File are completed.
Manish Reddy
SVR Team
CM-476
Sprint 29
5.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-237 [Feature-PlatMgmt] BAU Minor Platform Updates- PI6
Feature Link
3 - Moderate
Priority

## Slide 71: Story |
CM-504 Deferred [F235.VCS/GTES.SP30] Include FAQs and User Snippet videos on NMT
None
Mahesh Vithoba Sawant
VCS/GTES Team
2.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-237 [Feature-PlatMgmt] BAU Minor Platform Updates- PI6
Feature Link
3 - Moderate
Priority

## Slide 72: Story |
CM-502 DEFERRED [F235.VCS/GTES.SP29] Videos snippets for NMT User Journeys - Part 1
None
Anirudh Sharma
VCS/GTES Team
CM-501 CM-504 CM-503
2.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-237 [Feature-PlatMgmt] BAU Minor Platform Updates- PI6
Feature Link
3 - Moderate
Priority

## Slide 73: Story |
CM-458 Number and Customer Status - Suspend
Due to the question : What can we do today if a NMT customer does not settle his account or bills? Can we “Suspend” his account in NMT?
Anirudh Sharma
VSSI Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-237 [Feature-PlatMgmt] BAU Minor Platform Updates- PI6
Feature Link
3 - Moderate
Priority

## Slide 74: Story |
CM-297 PI6 FEATURE : NMT Data archiving
None
Mahesh Vithoba Sawant
VSSI Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-237 [Feature-PlatMgmt] BAU Minor Platform Updates- PI6
Feature Link
3 - Moderate
Priority

## Slide 75: Story |
CM-265 PI6 Show all the info on the NMT GUI for a number
The NMT Dashboard shall present all the information inputted in the NMT tool on a particular number. This should be present on the NMT GUI. (Possibly on the Dashboard) The information presented shall include : Supplier name, provide date, supplier cease date, customer allocation date, customer cease date, technical capabilities of the number, current status of the number, etc
Mahesh Vithoba Sawant
VSSI Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-237 [Feature-PlatMgmt] BAU Minor Platform Updates- PI6
Feature Link
3 - Moderate
Priority

## Slide 76: Story |
CM-245 DEFERRED UI Improvement on NMT GUI
UI improvement : sideways scroll, fixed fields while scrolling for better user experience required when the number columns and rows have increased exponentially.
Nikhil Gajanan Pawar
VSSI Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-237 [Feature-PlatMgmt] BAU Minor Platform Updates- PI6
Feature Link
3 - Moderate
Priority

## Slide 77: Story |
CM-176 PI6 [F237.AC3.VCS/GTES.SP?] Cloud/serv desk: Annual/Ad Hoc customer survey
Annual/Ad hoc customer survey from account managers- have questions on new KPI- 1 before and after. Plan future. (Assign to Sarah Pennell).
Sarah Pennell
VCS/GTES Team
1.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-237 [Feature-PlatMgmt] BAU Minor Platform Updates- PI6
Feature Link
3 - Moderate
Priority

## Slide 78: Feature |
CAR-234 CF_PI6 [FEATURE-Traffic Insight] The (real) Enterprise Report - Implementation
*For* VCS solution consultants, VCS firewall managers, VCS commercials, VCS Sales, and product management *who* need to analyse traffic sent from specific Sender_IDs *the* Enterprise Report *is a* a new report on the Dashboard *that* enables users to analyse traffic sent by one or more specific Sender_ID, report on all traffic sent by one, several or all Sender_IDs, to analyse traffic sent from an enterprise using one or more Sender_IDs, and to track traffic being sent from one enterprise over different aggregators over time. *unlike* the capability to manually capture similar information via ANM reports or the existing Number Utilisation Report that only shows usage of numbers provisioned on VMH to support P2A use cases. |*Business Outcome Statements (Part 1):* BOH 1: 120 ANM reports are run every month for specific requests. Given the long execution time, ANM reports can only be evaluated the following working day. Triggering each report costs approx. 5 min/report. Enterprise reports saves about 10 working hours/month. BOH 2: ANM reports cannot be shared between different users of MySyniverse portal. Each user needs to generate similar reports independently. The Enterprise report will replace the demand of creating approx. 10 reports/month, equalling approx. 10 working hours/month |*Leading Indicators (KPIs) (Part 1):* LI1: Meet regulatory requirements especially in the UK. Example: On Aug. 8^th^ VF-UK sent a list of 337 Sender_IDs asking how many messages were sent by each Sender_ID the last six months; the Sender_IDs indicate unsolicited traffic. LI2: Meet operational requirements of Opcos. Example: On Aug. 27^th^ VF-GE requested help on messages sent by Sender_ID AA/JC. One of their MVNOs claimed they could not process spikes of messages from this Sender_ID. VF-Germany asked for the aggregator and enterprise using this Sender_ID. LI3: VMH can comply to MEF guidelines and ensure messages from a specific bank (using specific Sender_IDs) are accepted only via pre-defined aggregators. LI4: Being able to track all traffic sent by one enterprise across different aggregators enables Sales to better manage customers. LI5: Better Opco support by providing traffic volumes per Sender_ID on demand | |*Epic Minimum Viable Product (MVP) Capabilities (Part 2):* · Reporting at level of Sender_IDs is possible ** |*Additional Potential Capabilities (Part 2):* · Allocation of Sender_IDs to enterprises is possible via a GUI · Reporting at level of enterprises is possible|
Jordan Nigrelli
SVR Team
Sprint 29
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
2

## Slide 79: Story |
CM-531 PI6 [F234.AC5,6.SVR.SP28] User access and rights for the Enterprise Report
Features AC s: 5. When this report is used online, the users with the write access can enter a new or change an existing Enterprise for a given Sender_ID. The users for the write access are Account managers, Firewall managers, Solution Consultants. The user with read access are Product management and commercials.This new or updated enterprise value shall be shown in all lines with the same Sender_ID, either automatically or after pressing a refresh button.NOTE: The report is only accessible for VCS and not the customers. Example: User can enter “Tencent” as enterprise for “WeChat” as Sender_ID. After the change is made, it should be reflected in the report whenever it is generated the next time by any user i.e. all users should see the updated version.Via the GUI, users can allocate Sender_IDs to enterprises, e.g. a user can select one or more Sender_IDs and allocate them to either an existing or a new enterprise name. When entering an enterprise name, the solution should auto populate if the being written name is same as an existing enterprise in the list, which can be selected and confirmed by the user, to avoid the same enterprise being registered twice due to typos. 6. Via the GUI, users can change the allocation of Sender_IDs to enterprises, e.g. a user can select one or more Sender_IDs and re-allocate them from an allocated enterprise name to either an existing or a new enterprise name.Via the GUI, users can select all Sender_IDs of an enterprises and reallocate one or more Sender_IDs to either an existing or a new enterprise name.
Manish Reddy
SVR Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-234 CF_PI6 [FEATURE-Traffic Insight] The (real) Enterprise Report - Implementation
Feature Link
3 - Moderate
Priority

## Slide 80: Story |
CM-325 PI6 [F234.AC?.SVR.SP29] Enterprise report released - In Symphony Prod Env
None
Manish Reddy
SVR Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-234 CF_PI6 [FEATURE-Traffic Insight] The (real) Enterprise Report - Implementation
Feature Link
3 - Moderate
Priority

## Slide 81: Feature |
CAR-210 CF_PI6 [FEATURE_FCH PORTAL] New FCH report : “Aged Debt per OpCo“
Adding a new VMH specific monthly report showing the aged debt per Opco *Benefits* This enables FINOps to implement local provision of bad debt. EPIC CAR-206
Marc Simon
FCH Team
Sprint 29
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
75.0
# Stories
3

## Slide 82: Story |
CM-396 PI6 [F210.AllACs.VCS/GTES] Testing the feature: New FCH report : “Aged Debt per OpCo“
None
Randeep Singh Rajpoot
VCS/GTES Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-210 CF_PI6 [FEATURE_FCH PORTAL] New FCH report : “Aged Debt per OpCo“
Feature Link
3 - Moderate
Priority

## Slide 83: Story |
CM-350 PI6 [F210.AC1.2.FCH] Implement Report and make it available in Portal
None
Tobias Strohmeyer
FCH Team
CM-335
60.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-210 CF_PI6 [FEATURE_FCH PORTAL] New FCH report : “Aged Debt per OpCo“
Feature Link
3 - Moderate
Priority

## Slide 84: Story |
CM-335 PI6 [F210.AC?.FCH] Define Process how to use aged debt report per OpCo and how to implement write offs
None
Marc Simon
FCH Team
Sprint 31
15.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-210 CF_PI6 [FEATURE_FCH PORTAL] New FCH report : “Aged Debt per OpCo“
Feature Link
3 - Moderate
Priority

## Slide 85: Feature |
CAR-161 CF_PI6 [FEATURE_RCS] VCS can administrate use case information
|*DESCRIPTION* ** |VCS can handle use case requests from aggregators/brands, can obtain Opco consent that the brand is allowed to send RBM messages to Opco subsribers.| |*BENEFIT* ** |No uncontrolled traffic can be sent to subscribers Rigid campaign management reduces spam RCS remains a high quality communication channel|
Andrew Morrow
VCS/GTES Team
Sprint 28
4 - Low
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
30.0
# Stories
5

## Slide 86: Story |
CM-498 PI6 F161. All ACs : Test Execution : [FEATURE_RCS] VCS can administrate use case information
None
Randeep Singh Rajpoot
VCS/GTES Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-161 CF_PI6 [FEATURE_RCS] VCS can administrate use case information
Feature Link
3 - Moderate
Priority

## Slide 87: Story |
CM-497 PI6 F161. All ACs : Test Plan: [FEATURE_RCS] VCS can administrate use case information
None
Randeep Singh Rajpoot
VCS/GTES Team
CM-498
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-161 CF_PI6 [FEATURE_RCS] VCS can administrate use case information
Feature Link
3 - Moderate
Priority

## Slide 88: Story |
CM-460 PI6 [F.CAR-161.AC1&2.VCS/GTES.SP] RCS Use Case OpCo Normal Process : Country 2
None
Andreas Mann
VCS/GTES Team
12.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-161 CF_PI6 [FEATURE_RCS] VCS can administrate use case information
Feature Link
3 - Moderate
Priority

## Slide 89: Story |
CM-436 PI6 [F.CAR-161.AC9.VCS/GTES.SP] Use case sales support process
Should be assigned to VCS Sales or Service Design
Stuart Albrighton
VCS/GTES Team
18.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-161 CF_PI6 [FEATURE_RCS] VCS can administrate use case information
Feature Link
4 - Low
Priority

## Slide 90: Story |
CM-365 PI6 F161. All ACs : Test Strategy : [FEATURE_RCS] VCS can administrate use case information
None
Randeep Singh Rajpoot
VCS/GTES Team
CM-497
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-161 CF_PI6 [FEATURE_RCS] VCS can administrate use case information
Feature Link
3 - Moderate
Priority

## Slide 91: Feature |
CAR-160 CF_PI6 [FEATURE_RCS] VCS can verify Brands
|*DESCRIPTION* ** |Every new Brand sending traffic via an aggregator needs to be verified to ensure that - This Brand is an identifiable sender and as such is authorised to use the sending identity when sending any RCS messages to consumers. - This brand has contracted with aggregator to send and receive RCS traffic to/from Vodafone - The Brand confirmed it has the necessary opt-ins in respect of marketing messages sent to consumers.| |*BENEFIT* ** |Vodafone can show “verified by Vodafone” on the users messaging client only when the sender is identified and verified. Verified Sender_IDs reduces SPAM Brand logo can be displayed on users messaging clients.|
Andrew Morrow
VCS/GTES Team
Sprint 28
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
60.0
# Stories
2

## Slide 92: Story |
CM-560 [F.CAR-160.AC1,2.VCS/GTES.SP31] RCS verify brands - Remaining two countries (Romania and another TBD)
|1 Each OpCo has named a person that can be contacted by VCS to confirm a Brand is allowed to send messages to this OpCo. 2 The named person in each OpCo is aware that a Brand must be rejected within 10 working days, elsewise a Brand is deemed as accepted by this OpCo. 3 VCS has controls in place to treat a new Brand as accepted by an OpCo, if no feedback is received after 10 working days, after a mail was sent to the named contact.|
Anirudh Sharma
VCS/GTES Team
Sprint 31
30.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-160 CF_PI6 [FEATURE_RCS] VCS can verify Brands
Feature Link
3 - Moderate
Priority

## Slide 93: Story |
CM-559 [F.CAR-160.AC3.VCS/GTES.SP31] RCS verify brands : VCS controls
|This story captures the high level standard process for top 3 countries. Whether or not modification in the process per opco is required is to be discussed between Manesh and Andreas. VCS has controls in place to treat a new Brand as accepted by an OpCo, if no feedback is received after 10 working days, after a mail was sent to the named contact.|
Manesh Sudhakar Dange
VCS/GTES Team
Sprint 31
30.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-160 CF_PI6 [FEATURE_RCS] VCS can verify Brands
Feature Link
3 - Moderate
Priority

## Slide 94: Feature |
CAR-156 CF_PI6 [FEATURE-RCS] Customer can place First Order
|*DESCRIPTION* ** |The existing VMH order form is updated. Customers can select in the form the service purchased: SMS and RBM. The order form is handled the same way as for VMH. Rate cards are available that can be shared with customers| |*BENEFIT* ** |The updated order form is easy to understand for customers and meets current legal and commercial requirements.|
Andrew Morrow
VCS/GTES Team
Sprint 26
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
74.0
# Stories
9

## Slide 95: Story |
CM-553 PI6 SDS for RUN: Discuss and Develop Business process flow for RCS Run (Incident Management) – Service DeskTeam
Define SDS for Service Desk for RCS in alignment with Stuart's story.
Manesh Sudhakar Dange
VCS/GTES Team
10.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-156 CF_PI6 [FEATURE-RCS] Customer can place First Order
Feature Link
3 - Moderate
Priority

## Slide 96: Story |
CM-552 PI6 SDS for RUN:• Review Design increment for RCS Run (Incident Management) business process
Define SDS for Service Desk for RCS in alignment with Stuart's story.
Manesh Sudhakar Dange
VCS/GTES Team
CM-551 CM-533 CM-362
10.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-156 CF_PI6 [FEATURE-RCS] Customer can place First Order
Feature Link
3 - Moderate
Priority

## Slide 97: Story |
CM-551 PI6 SDS for RUN: • Create design increment for RCS Run (Incident Management) business process
Define SDS for Service Desk for RCS in alignment with Stuart's story.
Manesh Sudhakar Dange
VCS/GTES Team
CM-550 CM-552
10.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-156 CF_PI6 [FEATURE-RCS] Customer can place First Order
Feature Link
3 - Moderate
Priority

## Slide 98: Story |
CM-550 PI6 SDS for RUN: • Draft and agree RCS Run (Incident Management) process flow
Define SDS for Service Desk for RCS in alignment with Stuart's story.
Manesh Sudhakar Dange
VCS/GTES Team
CM-549 CM-551
10.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-156 CF_PI6 [FEATURE-RCS] Customer can place First Order
Feature Link
3 - Moderate
Priority

## Slide 99: Story |
CM-548 PI6 SDS for SELL and BUILD: Review Design increment for RCS build business process
Define SDS for Service Desk for RCS in alignment with Stuart's story.
Manesh Sudhakar Dange
VCS/GTES Team
CM-547 CM-549
10.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-156 CF_PI6 [FEATURE-RCS] Customer can place First Order
Feature Link
3 - Moderate
Priority

## Slide 100: Story |
CM-547 PI6 SDS for SELL and BUILD: • Create design increment for RCS build business process
Define SDS for Service Desk for RCS in alignment with Stuart's story.
Manesh Sudhakar Dange
VCS/GTES Team
CM-546 CM-548
10.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-156 CF_PI6 [FEATURE-RCS] Customer can place First Order
Feature Link
3 - Moderate
Priority

## Slide 101: Story |
CM-546 PI6 SDS for SELL and BUILD: Draft and agree RCS build process flow
Define SDS for Service Desk for RCS in alignment with Stuart's story.
Manesh Sudhakar Dange
VCS/GTES Team
CM-545 CM-547
10.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-156 CF_PI6 [FEATURE-RCS] Customer can place First Order
Feature Link
3 - Moderate
Priority

## Slide 102: Story |
CM-533 PI6 [F156.All ACs] Testing the feature [FEATURE-RCS] Customer can place First Order : ORT testing with a customer for SELL, BUILD and RUN
this will commence when the SELL Journey is captured by Manesh in SDS i.e. CM-355 and CM-357
Randeep Singh Rajpoot
VCS/GTES Team
2.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-156 CF_PI6 [FEATURE-RCS] Customer can place First Order
Feature Link
3 - Moderate
Priority

## Slide 103: Story |
CM-362 [F156.All ACs] Testing the feature [FEATURE-RCS] Customer can place First Order : Paper based ORT testing for SELL, BUILD and RUN
this will commence when the SELL Journey is captured by Manesh in SDS i.e. CM-355 and CM-357
Randeep Singh Rajpoot
VCS/GTES Team
CM-533
Sprint 28
2.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-156 CF_PI6 [FEATURE-RCS] Customer can place First Order
Feature Link
3 - Moderate
Priority

## Slide 104: Feature |
CAR-74 CF_PI6 [FEATURE-InternationalP2P] Traffic migration and adaptation of local financial processes
A migration process for P2P traffic is defined and agreed between VF OpCos and VCS and successfully executed for VF-Spain Legally and commercially bilateral agreements are owned by OpCos, traffic flow is managed by VMH. Adequate processes and interfaces ensure VMH learns very fast about (local) changes in bilateral agreements. Interfaces and processes in VF OpCos and in VCS are enhanced to ensure sufficient information on P2P traffic is available to both parties at any time for invoice verification and dispute handling. *Benefits* VMH can reach more destinations than most OpCos. By migrating international P2P traffic to VMH OpCos increase retail revenue from traffic sent to additional destinations and increase SMS-Interworking revenue from traffic received from additional sources of P2P traffic. VMH manages the international P2P traffic for VF Group and can therefore negotiate lower termination prices, centrally control incoming traffic volumes and make the biggest footprint of destinations accessible to all VF OpCos.
Andrew Morrow
VCS/GTES Team
CAR-215 CAR-72
Sprint 30
4 - Low
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
18.0
# Stories
5

## Slide 105: Story |
CM-234 PI5 [F74.AC?.VCS/GTES.SP22CF.SP25] International P2P: Start phase 2 of migration : Process Impact for additional destinations for Romania
After receiving a ''Go'' decision to migrate more countries to International P2P, VCS kicks off phase 2 of migration. (Andy/Nigel). Has to be done after CM-10 Manesh Sudhakar Dange Valentin Dumitru to define the migration process with Syniverse as we migrate first country . Tackle the same way as ENUM was tackled in terms of process.
Manesh Sudhakar Dange
VCS/GTES Team
3.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-74 CF_PI6 [FEATURE-InternationalP2P] Traffic migration and adaptation of local financial processes
Feature Link
3 - Moderate
Priority

## Slide 106: Story |
CM-215 Deferred [F877.AC?.VCS/GTES.SP19] International P2P: Testing for processes-ORT test execution
This needs input from Manesh when he can do SDS.
Randeep Singh Rajpoot
VCS/GTES Team
5.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-74 CF_PI6 [FEATURE-InternationalP2P] Traffic migration and adaptation of local financial processes
Feature Link
3 - Moderate
Priority

## Slide 107: Story |
CM-196 DEFERRED [F877.AC?.VCS/GTES.SP19] International P2P: Testing for processes
This needs input from Manesh when he can do SDS.
Randeep Singh Rajpoot
VCS/GTES Team
CM-215 CM-215
5.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-74 CF_PI6 [FEATURE-InternationalP2P] Traffic migration and adaptation of local financial processes
Feature Link
3 - Moderate
Priority

## Slide 108: Story |
CM-16 DEFERRED PI5 [F877.AC8.VCS/GTES.SP20] International P2P: LWIs created/updated to manage operational support
LWI's created/updated to manage operational support. This is dependent on Manesh CM-17 which should be completed in the previous sprint (19).
Valentin Dumitru
VCS/GTES Team
2.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-74 CF_PI6 [FEATURE-InternationalP2P] Traffic migration and adaptation of local financial processes
Feature Link
3 - Moderate
Priority

## Slide 109: Story |
CM-9 DEFERRED PI5 [F74.AC?.VCS/GTES.SP28] International P2P: Start phase 2 of migration (after Horatia asks for it)
After receiving a ''Go'' decision to migrate more countries to International P2P, VCS kicks off phase 2 of migration. (Andy/Nigel). Has to be done after CM-10
Andrew Wilkins
VCS/GTES Team
CM-10 CM-234
3.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-74 CF_PI6 [FEATURE-InternationalP2P] Traffic migration and adaptation of local financial processes
Feature Link
3 - Moderate
Priority

## Slide 110: Feature |
CAR-72 CF_PI6 [FEATURE-InternationalP2P] FCH receives and processes the traffic information on P2P bilateral traffic
FCH to receive and process traffic information from Syniverse on P2P bilateral traffic. When receiving the FCH Invoice Generation Report, FCH can differentiate between P2P traffic to be billed using the VMH-application and P2P traffic to be billed using the SMS-Interworking-Application FCH can extract P2P bilateral traffic volumes from the FCH Invoice Generation Report and use these figures in the existing SMS-Interworking-Application Commercial information on bilateral agreements is provided by OpCos. Existing procedures and controls to exchange FCH Invoice Generation Report between Syniverse and FCH do not change i.e. the ownership of the dispute processes remain unchanged, if required, he needs access to the VF branded portal to access the VMH figures for dispute settlement. FCH must supports different migration scenarios as VF OpCos will not migrate all international P2P traffic to VMH at once., e.g. * VF OpCo can migrate some or all P2P hubbing traffic to VMH and keeping P2P bilateral local * OpCo can migrate some or all P2P bilateral traffic to VMH and keeping P2P hubbing local * Any combination of the above, e.g. to support a transition period *Benefits* Being able to migrate few P2P bilateral relations to VMH allows the OpCo to test the migration before shifting all P2P bilateral traffic to VMH. Using VMH provided figures in the SMS-Interworking-Application accelerates availability of data volume figures and reduces number of disputes as VMH provided figures are perceived as more reliable than OpCo provided figures Existing financial processes supported by SMS-Interworking-Application remain unchanged, e.g. locally supported dispute processes remain in place. Note: The ownership of the dispute processes remain unchanged, if required, Local opcos shall have access to the VF branded portal to access the VMH figures for dispute settlement. Once all bilateral agreements are terminated, FCH can de-scope the SMS-Interworking-Application and maintain only VMH-application.
Marc Simon
FCH Team
Sprint 30
2 - High
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
28.0
# Stories
2

## Slide 111: Story |
CM-378 F72.All ACs : testing the feature : FCH receives and processes the traffic information on P2P bilateral traffic
None
Randeep Singh Rajpoot
VCS/GTES Team
10.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-72 CF_PI6 [FEATURE-InternationalP2P] FCH receives and processes the traffic information on P2P bilateral traffic
Feature Link
3 - Moderate
Priority

## Slide 112: Story |
CM-58 [F876.AC3.FCH.SP13] Clarify process on receiving migration dates
This is linked to Process stories for updating P2P SDS for Manesh (CM-13 and CM-19)
Marc Simon
FCH Team
18.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-72 CF_PI6 [FEATURE-InternationalP2P] FCH receives and processes the traffic information on P2P bilateral traffic
Feature Link
4 - Low
Priority

## Slide 113: Feature |
CAR-65 Deferred till PI6 [FEATURE- VMH Lifecycle Security] 2-FA method while accessing VMH systems via Internet
2-Factor Authentication method while accessing VMH systems via Internet (including MySyniverse portal and VF Branded portal (HIGH)) Benefits VF-Sec Compliance
Andrew Morrow
VCS/GTES Team
N/A
2 - High
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 114: Feature |
CAR-57 CF_PI6 [FEATURE-Deploy Active-Active][Deploy]Reporting for Active-Active
*+Active-Active_+**+Reporting Capability+* All network and IT elements involved in reporting need to be adapted to active-active configuration *Benefits* ** This ensures data availability that is reflective of the active-active configuration which can be used for assessment, improvement and business intelligence.
Jordan Nigrelli
SVR Team
Sprint 23
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0

## Slide 115: Feature |
CAR-55 CF_PI6 [FEATURE-Deploy Active-Active] [Deploy]Customer traffic hosted on a specific site.
Active-active network capability A customer’s traffic should be hosted and processed on a specific site. *Benefits* ** This ensures the customer that their traffic is processed within the primary country unless their primary site fails.
Jordan Nigrelli
SVR Team
Sprint 24
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
1

## Slide 116: Story |
CM-27 PI7 [Active-Active] [FCAR-90.AC?.VCS/GTES.SP?] [GTES-S1] - Review existing SDS with regards to new failover mechanisms
Review and update SDS in regards of the new connectivity types (GSLB or ESME), e.g. Communication to customer * Handling of customers still on non-resilient connections * Define criteria when to inform customers on non-resilient connections to fail over.
Valentin Dumitru
VCS/GTES Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-55 CF_PI6 [FEATURE-Deploy Active-Active] [Deploy]Customer traffic hosted on a specific site.
Feature Link
2 - High
Priority

## Slide 117: Feature |
CAR-54 CF_PI6 [FEATURE-Deploy Active-Active] [Deploy] Network elements in Active-Active configuration (Enabler feature)
Active-Active network capability All network elements involved in firewalling, receiving, routing, and sending SMS need to be in active-active configuration ** *Benefits* This ensures resiliency for customer’s traffic which prevents it getting affected in the event of a failure or a performance issue and hence maintaining customer’s business and experience.
Jordan Nigrelli
SVR Team
CAR-57 CAR-56 CAR-55
Sprint 24
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
5.0
# Stories
7

## Slide 118: Story |
CM-555 PI6 [F54.AC?.VCS/GTES.SP27] VF QA Team: Test GT implementation : Continuation with available countries
This is dependent on CM-311 and CM-471. The below countries to be covered: |+GT CRQ in Progress+| |Spain| | |UK| | |Albania| | |Czech| | |Greece| | |Ghana| | |New Zealand| | |South Africa| |
Randeep Singh Rajpoot
VCS/GTES Team
5.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-54 CF_PI6 [FEATURE-Deploy Active-Active] [Deploy] Network elements in Active-Active configuration (Enabler feature)
Feature Link
3 - Moderate
Priority

## Slide 119: Story |
CM-554 PI6 [F54.AC?.SVR.SP27] Test GT implementation : Rest of the countries
This is dependent on CM-311 and CM-471
Jordan Nigrelli
SVR Team
CM-542
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-54 CF_PI6 [FEATURE-Deploy Active-Active] [Deploy] Network elements in Active-Active configuration (Enabler feature)
Feature Link
3 - Moderate
Priority

## Slide 120: Story |
CM-543 PI6 TBD [F54.AC8.SVR.SP29] Interoperability tests for Act-Act design
Syn to test interoperability with act-act design RMT FCH CNPDB
Randeep Singh Rajpoot
VCS/GTES Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-54 CF_PI6 [FEATURE-Deploy Active-Active] [Deploy] Network elements in Active-Active configuration (Enabler feature)
Feature Link
3 - Moderate
Priority

## Slide 121: Story |
CM-467 PI6 Decision Point : P2P design and its implications for Act-act
for Andreas, Paul and Jill
Andreas Mann
VCS/GTES Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-54 CF_PI6 [FEATURE-Deploy Active-Active] [Deploy] Network elements in Active-Active configuration (Enabler feature)
Feature Link
3 - Moderate
Priority

## Slide 122: Story |
CM-462 PI6 [F54.VCS/GTES.SP?] Test Interoperability with: CNPDB,FCH,RMT
Pending test scope review
Jordan Nigrelli
SVR Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-54 CF_PI6 [FEATURE-Deploy Active-Active] [Deploy] Network elements in Active-Active configuration (Enabler feature)
Feature Link
3 - Moderate
Priority

## Slide 123: Story |
CM-461 PI6 [F54.VCS/GTES.SP?] Italy 1 GT Outstanding
|Italy 1 GT Outstanding|Sumera|1|0.5|18-Sep-19|25-Sep-19|0%| Start date : 18th Sept
Sumera Khalandar
VCS/GTES Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-54 CF_PI6 [FEATURE-Deploy Active-Active] [Deploy] Network elements in Active-Active configuration (Enabler feature)
Feature Link
3 - Moderate
Priority

## Slide 124: Story |
CM-314 PI6 [F54.AC?.SVR.SP30] Act-act cutover : SMPP, SS
None
Jordan Nigrelli
SVR Team
None
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-54 CF_PI6 [FEATURE-Deploy Active-Active] [Deploy] Network elements in Active-Active configuration (Enabler feature)
Feature Link
3 - Moderate
Priority

## Slide 125: Feature |
CAR-45 SP-30 PI4[FEATURE-Proximus] Proximus_Routing Enhancements for Mis-matched CC_MCC
Ability to re-route failed messages when country code in MSISDN does not match country code in routing IMSI (E.g. Virgin media in UK requesting messages be delivered via their hub Proximus in Belgium.) by enabling VMH to identify the true location of customers when destination networks employ 3^rd^ party messaging hubs for handling their incoming messages. *Benefits* Approximately 500k messages per month affected (Note: total A2P messages to Proximus in a month considered). 100k of which unnecessarily blocked, loss of €2 k- €3k per month, but may result in much more if key customers pull traffic. Avoid cost impact of c.€5k per month to VF OpCos when out of country messages are delivered to them due to mismatched routing.
Jordan Nigrelli
SVR Team
CM-562
Sprint 23
2 - High
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
9.0
# Stories
3

## Slide 126: Story |
CM-521 STRETCH [F45.AC2,3.SVR.SP29] Implement the changes for proximus routing enhancements
None
Jordan Nigrelli
SVR Team
Sprint 30
5.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-45 SP-30 PI4[FEATURE-Proximus] Proximus_Routing Enhancements for Mis-matched CC_MCC
Feature Link
3 - Moderate
Priority

## Slide 127: Story |
CM-168 [F45.All ACs.VCS/GTES.SP24] Proximus routing: VCS/GTES can test & verify the capability work
Proximus routing: VCS/GTES can test and verify the capability work.
Igor Naumovski
VCS/GTES Team
CM-157
Sprint 25
2.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-45 SP-30 PI4[FEATURE-Proximus] Proximus_Routing Enhancements for Mis-matched CC_MCC
Feature Link
3 - Moderate
Priority

## Slide 128: Story |
CM-157 GTES PI4 [F45.AC?.VCS/GTES.SP23] [CAR-45 Feature Testing] Placeholder to test CAR-45 on production environment post implementation
None
Randeep Singh Rajpoot
VCS/GTES Team
Sprint 27
2.0
Area
Sprint
Story Points
Assignee
Description
Dependencies
CAR-45 SP-30 PI4[FEATURE-Proximus] Proximus_Routing Enhancements for Mis-matched CC_MCC
Feature Link
2 - High
Priority

## Slide 129: Feature |
CAR-36 CF_PI6 [FEATURE-Traffic Insight] DASHBOARD: SMS Latency info is available
Note: It can be done on a new Dashboard Information related to SMS latency is available. The SMS latency threshold limit is configurable per destination and is notified and reported about when the threshold is breached. *Benefits* Being able to react pro-actively on increasing latency reduces ticket volume by 10% (approx. 20 ticket/month equalling approx. 0.5 FTE), increases customer satisfaction and mitigates the risk of customers migrating traffic away from VMH. On average it takes one week to get this traffic routed back to VMH. 10 times/month traffic is moved away from VMH by customer due to increased latency that VCS is not aware of. Every migration results in 100.000 SMS not being sent to VMH. It is expected VMH can reduce this re-routing to 5/month resulting additional 500.000 messages charged by VCS at an average rate of 0.02€, equalling 10k€.
Jeevan Anga
SVR Team
N/A
3 - Moderate
Area
Sprint
Priority
Assignee
Description
Dependencies
Story Points
0
# Stories
0